# Checkpoint Meeting Minutes

|  |
| --- |
| 33 |

## Group Identifier:

|  |  |  |
| --- | --- | --- |
| 16 | 02 | 2016 |

## Date of Meeting:

## Attendance

## Register:

|  |  |
| --- | --- |
| **Name** | **Present** |
| David Bednall  *Project Manager* | X |
| Fionnuala De Diego Watson | X |
| Abbas Merali | X |
| Sofia Bibi | A |
| Tarek Nouelaty | X |

If present mark with (X), approved absence (A), otherwise leave blank

# Progress review of last week

|  |  |  |
| --- | --- | --- |
| **Name** | **Task Description** | **Task Status** |
| David  Playlist Manager | Connect to sqlite database using java | C |
| Create jpanels for use in template from GUI | O |
| -- | -- |
| Fionnuala  *Track Player* | GUI | C |
| Connect to sqlite database using java | O |
| Create logic class | O |
| Abbas  *Radio Station Generator* | Connect to sqlite database using java | C |
| Create jpanels for use in template | C |
| -- | -- |
| Sofia  *Social Manager* | GUI | O |
| Connect to sqlite database using java | O |
| -- | -- |
| Tarek  *Account Manager* | Start work on GUI | O |
| Connect to sqlite database using java | O |
| -- | -- |

Max three rows per group member. Task status: (C) completed (O) ongoing (X) no report

## Plan for next week

|  |  |  |
| --- | --- | --- |
| **Name** | **Task Description** | **Task Status** |
| David  *Playlist Manager* | Create jpanels for use in template from GUI | O |
| Code methods for db access | N |
| -- | -- |
| Fionnuala  *Track Player* | Connect to sqlite database using java | O |
| Create logic class | O |
| -- | -- |
| Abbas  *Radio Station Generator* | Add database information to JTable | N |
| Improve on gui layout | N |
| -- |  |
| Sofia  *Social Manager* | GUI | O |
| Connect to sqlite database using java | O |
| -- | -- |
| Tarek  *Account Manager* | Start work on GUI | O |
| Connect to sqlite database using java | O |
| -- | -- |

Max three rows per group member. Task status: (N) new (O) ongoing (X) no report

## Other Issues and Risks

|  |
| --- |
| Git branch contributors not showing due to committing under unknown usernames - fixed  Checkpoint cw submissions not showing for entire group |